**CHANGE REQUEST**

|  |  |  |
| --- | --- | --- |
| **Group No: # 03** |  |  |
| **Team Members:** |  |  |
|  | **Srilakshmi Gummadidala: 0803509** | |
|  | **Yen Nga Le: 0824817** |  |
|  | **Tehsin Shaikh:0831234** |  |
|  | **Vinod Solomon Santhakumar: 0821990** | |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Title:** | | Crime Rate Analysis Toronto | | | |  | **Date Prepared:** | | | | 11/22/2023 | | | |
| **Person Requesting Change:** | | | | Hanan Swidan | | | |  | **Change Number:** | | | | 004 |
| **[Category of Change](#Category_of_Change" \o "Check a box to indicate the category of change.)**[:](#Category_of_Change" \o "Check a box to indicate the category of change.)   |  |  |  | | --- | --- | --- | |  |  |  | |  |  |  | | **[Detailed Description of Proposed Change](#Detailed_Description_of_Proposed_Change" \o "Describe the change proposal in enough detail to clearly communicate all aspects of the change.)** | | | | Transition of project: Due to delays in abtaining the data set from the previous client, and with the recommendation of the Project Coordinator the proposal was shifted to a new project. We have shifted it to the Crime Rate Analysis of Toronto, Canada. | | |   **[Justification for Proposed Change](#Justification_for_Proposed_Change" \o "Indicate the reason for the change.)**   |  | | --- | | **Multiple delays from the clients of delivering the dataset and with the deadlines creeping up. We were recommended to change our project by the project coordinator prof.Hanan Swidan.** |   **Impacts of Change** | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | |
| **[Scope](#Scope" \o "Describe the impact of the proposed change on the project or product scope.)** | |  | | | |  | | | | |  | | |
| Description: New scope has been set as follows:  Implementation of a comprehensive crime analytics system to identify patterns, recommend prevention strategies, and enhance public safety in the city of Toronto. | | | | | | | | | | | | | |
| **[Grade](#Grade" \o "Describe the impact of the proposed change on the project or product quality.)** | | |  | | | |  | | | | |  | |
| Description: Grade has modified to suit the needs of the new project scope | | | | | | | | | | | | | |

**CHANGE REQUEST**

|  |  |  |  |
| --- | --- | --- | --- |
| **[Requirements](#Requirements" \o "Describe the impact of the proposed change on the project or product requirements.)** |  |  |  |
| Description: The requirements for the new project has been updated as follows :  **Crime Prevention Framework Documentation**  **Geospatial Mapping Visualizations**  **Interactive Reporting Tools** | | | |
| **[Cost](#Cost" \o "Describe the impact of the proposed change on the project budget, cost estimates, or funding requirements.)** |  |  |  |
| Description: The cost has been changed and the previous allocated resources are being reallocated to the project. The new budeget allocated is 116,000 dolllars. | | | |
| **[Schedule](#Schedule" \o "Describe the impact of the proposed change on the schedule and whether it will cause a delay on the critical path.)** |  |  |  |
| Description: The schedule has been updated accordingly to adjust with the deadlines coming up. Though the project has been changed this late only a few delays in the has been observed but with most of thedeadlines being met. | | | |
| **Stakeholder Impact** |  |  |  |
| Description: Shift in the project has put the team in a medium risk since a lot of time has passed and a chance in the quality of work being affected since the pressure of keeping up deadlines. | | | |
| **[Project Documents](#Project_Documents" \o "Describe the impact of the proposed change on each project document.)** | | | |

[**Comments**](#Comments)

|  |
| --- |
|  |

**CHANGE REQUEST**

|  |  |  |  |
| --- | --- | --- | --- |
| **[Disposition](#Disposition" \o "The Change Control Board (or other authority) determines whether the change is approved, deferred, or rejected.)** |  |  |  |

**[Justification](#Justification" \o "The Change Control Board provides a justification for the change request disposition.)**

|  |
| --- |
| The proposed change is very crucial in making sure that the team’s resources are spent on meaningful proposal such as to analyse the crime rate in Toronto Rather than waiting for the Clients deliverable. This change ensures the team’s commitment to work towards succeeding in the project. |

**Change Control Board Signatures**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  |  | | --- | --- | --- | | **Name** | **Role** | **Signature** | | Hanan Swidan | *Project Coordinator* |  | | Harpreet Vrik | Project Manager |  | |  |  |  | |  |  |  |   **Date:11/22/20233** |